SOFTWARE ENGINEERING & WEB DEVELOPMENT LAB MANUAL

PROJECT CASE STUDY: LEDGERLY — INVOICE & QUOTATION GENERATOR PWA

# Experiment No. 9: WBS, Gantt Chart & Test Case Design (Black-Box & White-Box)

## 1. Pre-Requisites

• Work Breakdown Structure (WBS) task decomposition and Gantt chart scheduling methods.
• Black-Box Testing techniques: Equivalence Partitioning (EP), Boundary Value Analysis (BVA), Decision Tables.
• White-Box Testing concepts: Control Flow Graphs (CFG), Cyclomatic Complexity (V(G)), and Independent Paths.

## 2. Part A: WBS & Project Schedule

| Task ID | WBS Work Package | Estimated Duration | Dependencies |
| --- | --- | --- | --- |
| 1.0 | Requirements Analysis & SRS Formulation | 2 Weeks | - |
| 2.0 | UI/UX Interaction Design & Wireframing | 2 Weeks | 1.0 |
| 3.0 | Static HTML5 & CSS3 Design System Development | 2 Weeks | 2.0 |
| 4.0 | Core Calculation, Tax Engine & Canvas Logic | 3 Weeks | 3.0 |
| 5.0 | Persistence Layer & Payment Settlement Ledger | 2 Weeks | 4.0 |
| 6.0 | PDF / Print Engine & Service Worker PWA Setup | 2 Weeks | 5.0 |
| 7.0 | Comprehensive Testing, Bug Fixes & Deployment | 2 Weeks | 6.0 |

## 3. Part B: Black-Box Test Cases

### 3.1 Equivalence Partitioning (EP) - Discount Engine

| Partition ID | Input Range / Category | Type | Expected Output |
| --- | --- | --- | --- |
| EP-1 | 0 <= Discount <= 100 | Valid | Applies percentage reduction smoothly. |
| EP-2 | Discount < 0 | Invalid | Reject: Negative discount not permitted. |
| EP-3 | Discount > 100 | Invalid | Reject: Percentage discount cannot exceed 100%. |
| EP-4 | Non-numeric string | Invalid | Reject: Non-numeric input converted to 0. |

### 3.2 Decision Table - Invoice Settlement State

| Rule | Condition: Total Paid == 0 | Condition: Paid < Grand Total | Condition: Paid >= Grand Total | Action: Resulting Status |
| --- | --- | --- | --- | --- |
| R1 | True | False | False | Status = 'Unpaid' |
| R2 | False | True | False | Status = 'Partially Paid' (Amber Badge) |
| R3 | False | False | True | Status = 'Paid' (Official Settled Receipt) |

## 4. Part C: White-Box Testing

### 4.1 Source Code Under Test (Tax Split Logic)

function calculateTax(taxableAmount, taxRate, isInterState) { 1: if (taxRate < 0 ¦¦ taxRate > 100) { 2: throw new Error("Invalid Tax Rate"); } 3: const totalTax = (taxableAmount * taxRate) / 100; 4: if (isInterState) { 5: return { igst: totalTax, cgst: 0, sgst: 0 }; } else { 6: const halfTax = totalTax / 2; 7: return { igst: 0, cgst: halfTax, sgst: halfTax }; } 8: // End }

### 4.2 Control Flow Graph (CFG) & Cyclomatic Complexity

• Graph Nodes: N = 7 (Nodes 1, 2, 3, 4, 5, 6, 7/8).
• Graph Edges: E = 8.
• Predicate Nodes: P = 2 (Conditions at line 1 and line 4).

Cyclomatic Complexity Calculation:
V(G) = E - N + 2 = 8 - 7 + 2 = 3.
Alternatively: V(G) = P + 1 = 2 + 1 = 3.

Conclusion: Exactly 3 independent test paths are required for 100% basis path coverage:
• Path 1: 1 -> 2 (Tax rate out of bounds -> Error thrown)
• Path 2: 1 -> 3 -> 4 -> 5 -> 8 (Valid tax rate, inter-state == true -> IGST applied)
• Path 3: 1 -> 3 -> 4 -> 6 -> 7 -> 8 (Valid tax rate, inter-state == false -> CGST + SGST applied)

## 5. Conclusion

Experiment 9 established a disciplined engineering roadmap via WBS and Gantt scheduling, and verified the core financial calculation modules using both black-box techniques and white-box basis path testing.