SOFTWARE ENGINEERING & WEB DEVELOPMENT LAB MANUAL

PROJECT CASE STUDY: LEDGERLY — INVOICE & QUOTATION GENERATOR PWA

# Experiment No. 11: Prepare RMMM (Risk Mitigation, Monitoring and Management) Document

## 1. Pre-Requisites

• Knowledge of software risk analysis, hazard classification, and risk exposure formulas.
• Familiarity with proactive vs reactive risk management strategies.
• Understanding of client-side browser constraints: storage limits, offline caching, and cross-browser rendering.

## 2. Objective

To formulate a thorough Risk Mitigation, Monitoring, and Management (RMMM) plan specifically tailored to Ledgerly, identifying 10 critical operational, architectural, and financial risks, computing Risk Exposure (RE = P x I), and defining concrete mitigation and contingency procedures.

## 3. Risk Identification Table

| Risk ID | Risk Category | Risk Description | Potential Project Impact |
| --- | --- | --- | --- |
| R1 | Data Storage | Browser localStorage 5MB quota exhaustion after thousands of invoices. | Inability to persist new invoices. |
| R2 | Data Loss | Accidental browser cache/cookie clearance by user. | Complete deletion of local records. |
| R3 | Rendering / UI | HTML-to-canvas rendering discrepancies across Safari vs Chrome. | Distorted PDF output formatting. |
| R4 | Financial Logic | Rounding discrepancies causing ±0.01 fractional currency imbalance. | Accounting reconciliation mismatch. |
| R5 | Offline Caching | Service Worker serving stale application cache after update. | Users miss recent bug fixes/features. |
| R6 | Hardware Input | Touch stylus signature distortion on high-DPI retina touchscreens. | Pixelated or illegible signatures. |
| R7 | Privacy / Security | Sensitive billing details exposed on shared computers. | Unauthorized local data viewing. |
| R8 | Dependency Risk | External CDN failure (Google Fonts or html2pdf CDN down). | PDF generation or styling breaks offline. |
| R9 | Schedule Risk | Development delays due to academic exams and commitments. | Late project delivery. |
| R10 | Usability Risk | Invoice sheet overflow when exceeding 25+ line items. | Text cut off at bottom of A4 page. |

## 4. Risk Analysis & Prioritization Matrix

Evaluation Scale: Probability (P): 1 (Low) to 5 (High) | Impact (I): 1 (Low) to 5 (High) | Exposure (RE) = P × I

| Risk ID | Probability (1-5) | Impact (1-5) | Risk Exposure (RE) | Priority Level |
| --- | --- | --- | --- | --- |
| R1 (Storage Quota) | 3 | 5 | 15 | HIGH |
| R2 (Cache Clearing) | 4 | 5 | 20 | CRITICAL |
| R3 (PDF Rendering) | 3 | 4 | 12 | MEDIUM |
| R4 (Rounding Math) | 2 | 4 | 8 | MEDIUM |
| R5 (Stale SW Cache) | 3 | 3 | 9 | MEDIUM |
| R6 (Signature DPI) | 2 | 3 | 6 | LOW |
| R7 (Shared Data Privacy) | 3 | 4 | 12 | MEDIUM |
| R8 (CDN Downtime) | 4 | 4 | 16 | HIGH |
| R9 (Schedule Delay) | 3 | 3 | 9 | MEDIUM |
| R10 (A4 Sheet Overflow) | 3 | 4 | 12 | MEDIUM |

## 5. Detailed Mitigation, Monitoring & Contingency Plans

R2: Accidental Browser Cache Clearance (RE: 20 - CRITICAL)
• Mitigation: Provide prominent one-click JSON/CSV data backup & restore buttons on the dashboard.
• Monitoring: Track database size on each invoice creation and alert user if backup is older than 7 days.
• Contingency: Enable immediate one-click restoration from downloaded .json ledger backup files.

R1: LocalStorage Quota Exhaustion (RE: 15 - HIGH)
• Mitigation: Store high-resolution company logos as compressed webp/jpeg; avoid duplicate base64 strings.
• Monitoring: Monitor bytes stored via navigator.storage.estimate() or byte counter in settings.
• Contingency: Implement IndexedDB migration path for databases exceeding 5MB.

R8: CDN Availability & Offline Failures (RE: 16 - HIGH)
• Mitigation: Cache html2pdf.js and web fonts inside the Service Worker cache on initial load.
• Monitoring: Fall back gracefully to native window.print() if html2pdf fails.
• Contingency: Native browser printing ensures PDF generation never halts even completely offline.

## 6. Conclusion

Experiment 11 established a proactive Risk Mitigation, Monitoring, and Management plan for Ledgerly. By identifying critical client-side failure modes and preparing actionable contingency measures, system reliability and user data security are guaranteed throughout the product lifecycle.